TABLE OF CONTENTS

PAGE

- INTRODUCTION								1

- DESCRIPTION OF THE PROBLEM						1

- DESCRIPTION OF THE PROJECT						1

- AUTHORITY AND AUTHORIZATION						1

- PROJECT BENEFITS								1

- PROJECT COSTS								2

- PROJECT FUNDING								2

- ENVIRONMENTAL REVIEW							2

- PROJECT SPONSORSHIP AND FUTURE ACTIONS				3

- LIST OF APPROVED ACQUISTION PROPERTIES				3

EXHIBITS

EXHIBIT 1 MITIGATION PROJECT LOCATION					4

EXHIBIT 2 FLOOD INSURANCE BASE MAP						5

I.   INTRODUCTION

This report discusses the flood hazard mitigation measures requested by the Village of Swansea and recommended for implementation by the Illinois Department of Natural Resources, Office of Water Resources.   Swansea adopted St. Clair County’s Hazard Mitigation Plan recommending that repetitive flood loss properties located within the 100-year floodplain be acquired, demolished, and the site maintained for public open space use, thereby eliminating future flood damages, public flood response expenditures, public subsidized flood insurance claims, and threats to public health.

II.  DESCRIPTION OF THE PROBLEM

Richland Creek runs through sections of Swansea and just behind the structures to be acquired.  They have flooded in 2013, 2015, and 2018.  Based on their elevations compared to the flood study they have the potential to flood to much greater depths.

III.   DESCRIPTION OF THE PROJECT

The Swansea Flood Hazard Mitigation Project includes the acquisition and demolition of four structures.  The project also includes clearing of the property acquired and reshaping the property to safe and manageable conditions.  Additionally, the project includes acquisition transaction expenses such as title commitments, appraisal costs, legal fees and recording costs.  This project is consistent with the Village’s floodplain management goals contained in its Hazard Mitigation Plan.

IV.   AUTHORITY AND AUTHORIZATION

Participation in this flood hazard mitigation project by the Department of Natural Resources, Office of Water Resources through its Flood Hazard Mitigation Program is granted under the authority of the “Flood Control Act of 1945,” 615 ILCS 15 (2004 State Bar Edition).  The Illinois General Assembly appropriated funds to the Department of Natural Resources under Public Act 98-0050, Article 31, Section 10 for cost sharing to acquire flood prone structures and to implement flood hazard mitigation plans.

V.   PROJECT BENEFITS

The acquisition of the floodplain property will reduce the need for future federal and state disaster assistance to affected residents in Swansea.  By removing these structures, the project will reduce the need for public rescues and emergency services during flood conditions within the watershed.  The acquisition and demolition of the structure will also allow the Village to expand its public open space holdings.

The Department has evaluated the economic feasibility associated with the acquisition of the properties using FEMA’s Benefit Cost module and the first floor elevations were shot by IDNR/OWR’s surveying crew.  The FEMA B/C module computed the capitalized value of the flood damage reduction benefits created by the elimination of these structures to be valued at $1,717,016, which when compared to the costs, including long term maintenance provided by the jurisdictions, resulted in a benefit cost ratio of 3.09.

VI. PROJECT COSTS

The total estimated cost, without maintenance costs, of the Swansea acquisition project is $508,208 including acquisition, asbestos abatement, demolition and clearance of the property acquired, reshaping property acquired to a safe and manageable condition, and property acquisition transaction expenses (such as title commitments, attorney fees, preparation of legal descriptions, plat drawings, recording costs, associated appraisal costs and, if necessary, associated survey costs or other similar expenses) and management costs.  The Department will provide up to $508,208 for the project; this is 100% of the estimated project costs, but without any management costs.

VII. PROJECT FUNDING

The Department will participate in the project up to the estimated project cost assuring at least a 1:1 return on the State’s investment.  If the project goes over budget, the Village will be responsible for the remainder of the project costs.

VIII. ENVIRONMENTAL REVIEW

To identify any potential environmental impacts to cultural and biological resources associated with the mitigation work proposed, an environmental review was completed by the Illinois Department of Natural Resources.  This review concluded that the mitigation work could proceed without any anticipated impacts to the wetlands or threatened or endangered species.  As part of the review process, the Illinois Historic Preservation Agency determined that no historic properties, subject to protection under Section 106 of the National Historic Preservation Act of 1996, will be adversely impacted by the mitigation work.

IX. PROJECT SPONSORSHIP AND FUTURE ACTIONS

Prior to expenditure of State Funds for the project, a local governmental entity, known as a project sponsor, must agree to participate in the mitigation project with the Illinois Department of Natural Resources, Office of Water Resources.  The Village of Swansea serves as that sponsor for this project through an Intergovernmental Agreement with the Department of Natural Resources.  As a project sponsor, Swansea has agreed to:

- acquire the property in fee with title running in the name of the People of the State of Illinois, Department of Natural Resources, Office of Water Resources, demolish or otherwise remove the improvement(s) on the property acquired, develop the designs, plans and specifications needed, prepare contract documents, solicit bids, award contracts, supervise the work, and perform all other work necessary to complete the project;

- furnish billings to the Department of Natural Resources with supporting documentation as evidence that the work covered under such billing(s) is completed and in connection with the project for reimbursement;

- obtain all federal and state permits, in the name of Swansea, as may be necessary to implement and maintain the project;

- pay all project costs over and above the Department’s $508,208 maximum funding obligation;

- maintain in perpetuity the acquired flood prone properties in an open, safe, neat and manageable condition from the time of closing with the private owner; and

- maintain eligibility in the National Flood Insurance Program and continue to adopt and enforce appropriate ordinances to satisfy the Federal Emergency Management Agency and the Department’s requirements relative to the regulation of development in floodplains under the jurisdiction and control of the Village of Swansea.

- LIST OF APPROVED ACQUISTION PROPERTIES

200 Bobbie Dr.    08-15.0-103-055

204 Bobbie Dr.    08-15.0-103-054

208 Bobbie Dr.    08-15.0-203-001

212 Bobbie Dr.    08-15.0-203-002

EXHIBIT 1 MITIGATION PROJECT LOCATION

Courtesy of Dallas Alley

EXHIBIT 2 FLOOD INSURANCE BASE MAP

Courtesy of fema.maps.arcgis.com